Open Notebook Project — Modernization & Efficiency Prompts Master Tracker

Comprehensive 45-Packet Implementation, Test Verification, and Audit Master Matrix | Format: Landscape LibreOffice / MS Word

| Prompt # & Packet | Task Title (3-4 Words) | What Was Required (Layperson Terms) | Why It Was Important | Coding Steps Needed | Tests & Audit Verification | Final Test Run (PM / LLM Instructions) | Bugs / Issues (If Test Fails) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| #01 (L0.1) | Pin Upstream Provenance | Lock in the exact version of the upstream Open Notebook source code so we always know what version we are starting from. | Prevents upstream drift and untracked changes from breaking downstream native builds, guaranteeing 100% reproducible releases. | • Inspect the current upstream checkout discovery and runtime-preparation path without changing behavior. • Choose a small lock/manifest representation for the upstream revision and relevant toolchain provenance. • Make runtime preparation fail closed when the configured upstream revision cannot be resolved or does not match. • Record the exact revision in the generated build/runtime manifest. • Add focused tests for matching, missing, and mismatched revisions. • Document the new provenance artifact in the packet handoff. | • Run the existing wrapper test suite relevant to runtime preparation. • Run new provenance/lock tests. • Run git diff --check and inspect the targeted diff. | PM / LLM Verification: Execute packet #01 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #02 (L0.2) | Capture Baseline Metrics | Record initial memory, start-up times, installer sizes, and resource consumption before changing any code. | Establishes a quantitative ground-truth baseline to objectively prove memory and speed improvements across modernization tiers. | • Build the application from the pinned source using the current architecture. • Record installer size and installed size. • Record process count, idle working set/RSS, idle CPU, cold-start-to-window, cold-start-to-API-ready, and shutdown time. • Run representative document ingestion/search/RAG workloads and capture peak memory and latency. • Capture long-session/orphan-process observations where practical. • Store raw results under artifacts/modernization/benchmarks/ in a machine-readable form. | • Confirm the baseline can be rebuilt from the recorded provenance. • Confirm benchmark artifacts are parseable and include units/environment metadata. | PM / LLM Verification: Execute packet #02 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #03 (L0.3a) | Add TypeScript Tooling | Set up strict typing and boundary definitions for the application's wrapper scripts. | Eliminates dynamic JavaScript typing bugs and establishes reliable type contracts across process and service boundaries. | • Add TypeScript configuration/tooling compatible with the current wrapper build and tests. • Define core interfaces/types for services, runtime manifests, runtime resolution, problem reports, process handles, shutdown results, and related boundary data. • Keep existing JavaScript runtime paths operational during the transition. • Add typechecking to the validation path without forcing unrelated file conversion. • Create or update fixtures only where needed to express the contracts. | • Run TypeScript typecheck. • Run existing tests to prove no behavior change. • Verify packaging/build scripts still execute as before. | PM / LLM Verification: Execute packet #03 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #04 (L0.3b) | Port Pure Wrappers | Convert standalone utility and helper scripts from loose JavaScript into strict TypeScript. | Ensures pure helper utilities are fully type-safe and verified by the compiler without affecting runtime side-effects. | • Identify the smallest set of pure modules such as runtime manifest parsing, runtime resolution, URL/window policy, encryption-key/config helpers, or problem-report formatting. • Port only the selected modules in this packet. • Preserve public exports or provide a compatibility shim so callers do not change simultaneously. • Convert existing fixtures into language-neutral JSON where useful. • Add differential tests comparing old and new behavior until the old implementation can be retired safely. | • Typecheck. • Run targeted module tests. • Run the existing wrapper regression suite. • Run differential fixture comparisons where created. | PM / LLM Verification: Execute packet #04 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #05 (L0.3c) | Port Process Managers | Convert background process-handling and service-spawning scripts into type-safe TypeScript. | Prevents catastrophic process-leak errors, invalid CLI argument handling, and daemon-spawning crashes across operating systems. | • Inventory the process-management modules and current startup/shutdown contract. • Port one coherent process-management boundary at a time. • Preserve service ordering, readiness checks, logging, shutdown semantics, and error propagation. • Keep process termination rules explicit and testable. • Export language-neutral service/supervision fixtures for later Rust/Go/C# candidates. | • Typecheck. • Run supervisor/service-table tests. • Run shutdown/orphan-process tests. • Run a smoke launch with the current Electron host. | PM / LLM Verification: Execute packet #05 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #06 (L0.4) | Build Replacement Harness | Create a unified testing framework that tests host behavior regardless of whether it's written in Electron, Tauri, or C#. | Allows swapping out host technologies cleanly while verifying that every required IPC and lifecycle contract still passes identically. | • Define canonical JSON fixtures for pure behavior. • Implement differential-test adapters for the current reference implementation. • Add property-based cases for path/config/manifest/policy behavior where appropriate. • Create process-supervision scenarios for startup, failure, shutdown, crash, stale-port, and restart behavior. • Define a machine-readable compatibility result format. • Document how a new native-host candidate plugs into the harness. | • Run the harness against the current implementation and require a clean reference result. • Verify intentionally corrupted fixtures fail. | PM / LLM Verification: Execute packet #06 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #07 (L0.5) | Create Performance Harness | Build automated benchmarking tools to measure CPU, memory, and launch latency continuously. | Catches performance regressions immediately in CI instead of finding out after release that an installer is bloated or sluggish. | • Implement repeatable startup timing measurement. • Implement process-tree CPU/memory sampling for idle and workloads. • Capture installer/installed-size data. • Add representative ingestion/search/RAG workload timing hooks. • Record shutdown/orphan-process outcomes. • Emit normalized benchmark artifacts with environment metadata. • Make candidate-vs-baseline comparison easy to automate. | • Run the harness twice against the unchanged baseline and quantify measurement noise. • Verify missing metrics fail loudly rather than becoming zero/null silently. | PM / LLM Verification: Execute packet #07 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #08 (L0.6) | Port-Conflict Safe Recovery | Detect if background server ports (like 8000 or 5055) are already in use, and give users an interactive way to fix it. | Stops confusing launch-time silent failures when leftover instances or other apps occupy necessary local service ports. | • Define language-neutral conflict/process/ownership result structures first. • Implement the interim JS/TypeScript port-conflict module using platform-appropriate process/port inspection. • Determine executable path and command context strongly enough to distinguish app-owned from unrelated processes. • Require explicit user confirmation before any termination. • Revalidate PID/ownership immediately before killing to reduce PID-reuse/TOCTOU risk. • Integrate bounded retry into service startup and Electron UI. • Add diagnostic reporting that redacts sensitive paths/data where required. • Add real-listener, mock-dialog, unrelated-process, ambiguity, retry-limit, and restart tests. | • Run targeted port-conflict tests. • Run supervisor/chaos tests. • Verify an unrelated process on a required port is never auto-killed. • Verify app-owned orphan cleanup permits successful retry. | PM / LLM Verification: Execute packet #08 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #09 (L1.1) | Inventory Package Dependencies | Audit all Python and Node.js packages to find huge libraries and redundant dependencies. | Identifies the heaviest disk and memory culprits in the installer bundle to prioritize surgical slimming. | • Generate recursive size reports for packaged runtime directories. • Generate Python package size and dependency reports. • Generate frontend/Node dependency size reports. • Record representative Python imports during core workloads. • Classify packaged components as required, optional, transitive-only, duplicate, or candidate for removal. • Produce an allowlist-oriented packaging inventory. | • Re-run reports from a clean build and confirm stable totals within expected noise. • Cross-check totals against actual installer/installed size. | PM / LLM Verification: Execute packet #09 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #10 (L1.2) | Validate No-Docling Runtime | Ensure the application can boot and run its core notebook features without having to load the heavy Docling document parser. | Docling accounts for over 1.2 GB of disk and hundreds of MBs of RAM; separating it makes default app operation lightweight and instant. | • Enumerate the exact workflows that currently invoke Docling. • Measure Docling and transitive dependency footprint. • Add an explicit feature flag/configuration for Docling capability. • Produce a core runtime variant that excludes Docling dependencies. • Run normal non-Docling ingestion/search/RAG workflows. • Record behavior when a Docling-required workflow is requested but the component is unavailable. | • Run standard-workflow regression tests against both full and core-only variants. • Compare package size and idle/startup metrics. | PM / LLM Verification: Execute packet #10 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #11 (L1.3) | Demand-Load Docling Parser | Load the heavy document parsing library only when a user actually uploads an advanced document that requires it. | Cuts idle RAM usage drastically by keeping large ML weights out of memory during general notebook editing and browsing. | • Choose one prototype: optional installer component, separate environment/process, or first-use acquisition consistent with offline/privacy requirements. • Keep the core runtime independent of Docling imports at idle. • Define lifecycle/error behavior for missing optional capability. • If process isolation is used, ensure the heavy process exits and memory is reclaimed after work. • Create a golden extraction corpus covering Docling-relevant cases. • Compare output quality and errors against the current full runtime. | • Run golden extraction comparisons. • Measure core install size and idle memory. • Measure peak extraction memory and post-job reclamation. | PM / LLM Verification: Execute packet #11 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #12 (L1.4) | Profile Python Memory | Analyze duplicated module imports and memory overlap between the FastAPI server and the background worker. | Removes duplicate in-memory libraries between Python processes to free tens to hundreds of megabytes of baseline RAM. | • Capture import-time profiles for API and worker. • Capture per-process idle memory after warm startup. • Identify overlapping heavy modules and optional imports. • Identify modules that can be lazy-loaded without behavior changes. • Prototype only clearly safe lazy imports in a separate small patch if evidence supports it. • Produce a ranked table of retained-memory contributors. | • Run API/worker startup tests before and after any lazy-loading patch. • Compare idle memory and first-use latency. | PM / LLM Verification: Execute packet #12 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #13 (L1.5) | Benchmark Worker Concurrency | Test different background worker configurations to find the best balance of speed versus memory usage on a laptop. | Prevents multi-worker thread pools from saturating laptop CPU fans and exhausting user system memory. | • Identify current max-task/concurrency settings and queue semantics. • Define representative light, mixed, and heavy workloads. • Benchmark a small bounded matrix of concurrency settings. • Measure throughput, latency, peak memory, CPU, failure/retry behavior, and UI/API responsiveness. • Recommend a default based on evidence rather than maximum throughput alone. | • Run each candidate enough times to distinguish meaningful differences from noise. • Verify job correctness/retry behavior remains unchanged. | PM / LLM Verification: Execute packet #13 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #14 (L1.6) | On-Demand Worker Lifecycle | Keep the background task worker asleep and only spin it up when background tasks are queued. | Drastically reduces battery drain and idle footprint on laptops when users are just reading notes. | • Define the trigger that starts the worker and the conditions that keep it alive. • Define idle timeout and shutdown behavior. • Preserve queue lease/retry/status semantics. • Prototype supervisor-controlled worker start/stop without rewriting workflow handlers. • Test multiple sequential jobs, concurrent enqueue, worker crash, host restart, and idle exit. • Measure cold-job latency, idle memory savings, and peak memory. | • Run queue/job correctness tests. • Run crash/restart scenarios. • Compare idle and workload metrics with baseline. | PM / LLM Verification: Execute packet #14 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #15 (L2.1) | Freeze Native Contract | Document and freeze all the exact API and IPC calls that any native desktop window must support. | Creates an unambiguous specification so any native framework candidate can be evaluated without shifting goals. | • Specify runtime discovery and verification inputs/outputs. • Specify service launch ordering, environment construction, logging, readiness, shutdown, and problem-report semantics. • Specify navigation/external-link policy and loopback network restrictions. • Specify data/config paths and encryption-key handling. • Include the safe port-conflict recovery contract. • Specify required benchmark and compatibility-harness integration. • Version the host configuration schema. | • Validate the contract against the current implementation fixtures. • Require each ambiguous behavior to be resolved by test or explicit decision record. | PM / LLM Verification: Execute packet #15 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #16 (L2.2) | Build Rust-Tauri Candidate | Build a prototype desktop app shell using Rust and Tauri to evaluate its speed and size. | Tests the ultra-lightweight webview approach to see if it meets stability and integration requirements. | • Scaffold the smallest viable Tauri host. • Reproduce window/navigation security policy. • Implement runtime-path resolution and verification. • Launch the existing services without moving business logic. • Implement readiness checks and shared port-conflict contract. • Add Windows Job Object containment or an audited equivalent. • Add structured logging/problem-report output. • Connect the candidate to the shared compatibility/performance harness. | • Run host contract suite. • Run crash/shutdown/stale-port scenarios. • Benchmark startup/idle/process count against Electron. | PM / LLM Verification: Execute packet #16 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #17 (L2.3) | Build Go-Wails Candidate | Build a prototype desktop app shell using Go and Wails to evaluate its speed and size. | Evaluates Go's concurrency and single-binary deployment benefits as an alternative host candidate. | • Scaffold a minimal Wails host with the existing React concept. • Implement navigation/window security policy. • Implement runtime discovery/verification and process supervision. • Implement the shared port-conflict recovery contract. • Add Windows Job Object containment. • Keep any static/proxy experiments behind flags; do not cross into Section 19. • Run Go race detection and shared compatibility/chaos harnesses. | • Run go test -race ./... where applicable. • Run host contract and chaos suites. • Benchmark against Electron and the Rust candidate using identical scenarios. | PM / LLM Verification: Execute packet #17 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #18 (L2.4) | Build WinUI-WebView2 Candidate | Build a prototype desktop app shell using C# and WinUI/WebView2 for native Windows optimization. | Leverages native Windows APIs and the built-in system Edge WebView2 to eliminate shipping third-party browser binaries. | • Scaffold a WinUI desktop host with WebView2. • Load the existing frontend/server path without changing Node architecture. • Implement navigation/window policy. • Implement runtime discovery/verification and child-process supervision. • Add Windows Job Object containment. • Keep static/proxy experiments behind flags only; do not cross into Section 19. • Compare conventional/self-contained/AOT deployment only where the prototype supports it safely. | • Run host contract and chaos suites. • Benchmark startup, idle memory, process count, and package impact. | PM / LLM Verification: Execute packet #18 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #19 (L2.5) | Score Host Candidates | Evaluate Rust, Go, and C# prototypes with objective metrics and pick the winning production desktop host. | Ensures architectural decisions are backed by data (startup time, installer size, maintainability) rather than speculation. | • Normalize candidate scorecards against the same baseline and environment. • Compare contract-suite pass/fail results. • Compare crash/restart/orphan-process behavior. • Compare startup, idle memory/CPU, process count, package size, and build complexity. • Record Windows integration and long-term maintenance tradeoffs. • Write an ADR selecting one candidate or explicitly requesting another prototype if evidence is inconclusive. | • Re-run any metric whose measurement conditions differ between candidates. • Require zero unresolved correctness/security failures in the selected candidate. | PM / LLM Verification: Execute packet #19 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #20 (L3.1) | Inventory Next.js Responsibilities | Catalog everything the Next.js web server does to see what can be turned into simple static files. | Prepares the frontend to run without a background Node.js server, which is essential to cutting out Node.js entirely. | • Classify routes/components as static build concern, client routing concern, API proxy concern, SSE/streaming concern, upload/body concern, server-only framework dependency, or not needed on desktop. • Identify every desktop-specific rewrite/proxy responsibility. • Separate UI dependencies from server-runtime dependencies. • Build a route-compatibility map. • Identify blockers to a static/client build. • Do not modify production routing in this packet. | • Cross-check route inventory against source tree and existing tests. • Have an independent/fresh-context review look for missed server-only behavior. | PM / LLM Verification: Execute packet #20 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #21 (L3.2) | Freeze Proxy Fixtures | Create automated verification recordings of all API proxies, file uploads, and live streaming data. | Guarantees that replacing Next.js server proxies with native host proxies won't break live AI chat streaming or file uploads. | • Record representative proxied API requests/responses, status codes, and relevant headers. • Capture upload/body behavior and error cases. • Capture SSE framing, incremental timing, connection close, and cancellation behavior. • Create stable synthetic fixtures where live model/service behavior would be nondeterministic. • Add executable compatibility tests that can target current Next and future native proxy implementations. | • Run fixtures against the current Next implementation and require a clean reference result. • Verify an intentionally buffered/altered SSE implementation would fail the test. | PM / LLM Verification: Execute packet #21 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #22 (L3.3) | Build Static Frontend | Convert the web interface into pure HTML/CSS/JS that can be loaded straight from the native host without Node. | Proves the app can function completely as a client-side bundle served by native code. | • Create a parallel static/client build target rather than replacing production build immediately. • Port routing only as needed for the proof of concept. • Replace server-only environment access with an explicit client-safe configuration path. • Point API calls at a configurable host/proxy endpoint without implementing Section 19. • Implement SPA fallback behavior in the proof-of-concept environment. • Run UI, API, upload, and streaming regressions. • Record blockers instead of broad refactoring. | • Build both current Next and static/client targets. • Run frontend regression/smoke tests. • Run proxy/SSE fixtures through the existing server path. | PM / LLM Verification: Execute packet #22 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #23 (L3.4) | Prepare Native Handoff | Bundle static web assets and proxy definitions for clean integration into the native application host. | Establishes a rock-solid handoff point between web frontend developers and native host systems. | • Package the Next server dependency inventory. • Package static/client build artifacts/instructions and unresolved blockers. • Package API, upload, and SSE compatibility fixtures. • Include selected host contract and security constraints. • Include current benchmark baseline and rollback build instructions. • List exact commits and repository state expected at the handoff boundary. • Update CURRENT.md to state that the next approved work is external gate X19. | • Verify every referenced artifact/path exists. • Run the frozen proxy/SSE suite one final time against the current implementation. | PM / LLM Verification: Execute packet #23 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #24 (X19) | Host-Managed Frontend Serving | Have the native desktop app directly serve the user interface and route API calls to the Python backend. | Removes the need for a web server process running in the background, slashing process count and latency. | • Implement static asset serving with correct path, MIME, cache, and traversal protections. • Implement a reverse proxy restricted to the intended loopback backend target. • Preserve methods, bodies/uploads, required headers, status codes, cancellation, and error behavior. • Implement SSE as true incremental pass-through with no buffering regression. • Apply deliberate request limits/timeouts without breaking established contracts. • Run differential API/proxy/static/streaming tests against the current implementation. • Keep a rollback build available. | • Static-serving security tests. • Proxy/upload compatibility suite. • SSE framing/timing/cancellation suite. • Benchmark host overhead and startup impact. | PM / LLM Verification: Execute packet #24 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #25 (X20) | Remove Bundled Node.js | Completely remove Node.js from the application distribution bundle. | Eliminates ~50–80 MB of packaged binary bloat and removes an entire runtime engine and potential security attack surface. | • Identify every remaining runtime dependency on Node/Next standalone server. • Remove Node from runtime preparation, manifest, service table, packaging, and installer inputs. • Ensure static frontend assets are served entirely by the selected native host. • Remove dead Node-specific startup/recovery paths only after tests prove they are unused. • Run clean-machine validation that fails if a hidden system Node dependency exists. • Update architecture state and package-size benchmarks. • Preserve rollback to the pre-X20 build until acceptance. | • Clean machine/VM launch with no Node installed. • Full API/upload/SSE/UI regression suite. • Installer/package inventory confirms Node absence. • Benchmark size/startup/idle deltas. | PM / LLM Verification: Execute packet #25 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #26 (L4.1) | Productionize Native Host | Turn the selected native desktop prototype into a rock-solid, production-grade application shell. | Integrates menus, window state persistence, tray icons, and robust error handling for real-world user adoption. | • Integrate production runtime discovery/verification. • Integrate structured logs and problem reports. • Integrate safe port-conflict UX and ownership checks. • Preserve navigation/external-link policy and data/config paths. • Preserve current frontend path appropriate to repository state. • Add a clear build/runtime fallback feature flag or variant. • Run the full host contract suite. | • Host contract suite. • UI startup/error flows. • Port-conflict scenarios. • Benchmark against selected prototype and current production host. | PM / LLM Verification: Execute packet #26 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #27 (L4.2) | OS-Owned Process Containment | Use operating system job objects to ensure all Python backend processes close instantly when the app is closed. | Guarantees zero orphaned Python processes or memory leaks lingering in Task Manager after quitting. | • Implement Windows Job Object ownership or the selected language’s audited wrapper. • Attach all app-owned child processes at launch. • Set kill-on-host-close semantics appropriate to the design. • Preserve graceful shutdown first, with containment as the final guarantee. • Remove or demote redundant ad hoc tree-kill logic only after parity tests pass. • Document any child process that intentionally cannot join the job. | • Graceful close. • Host crash/force kill. • Child crash. • Immediate restart after crash. • Verify no app-owned required-port listener survives. | PM / LLM Verification: Execute packet #27 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #28 (L4.3) | Improve Service Readiness | Make startup wait intelligently for Python servers to report healthy before showing the window. | Prevents unsightly blank pages, connection-refused errors, and spinner freezes on cold start. | • Document current readiness definition for each service. • Separate startup readiness from ongoing health. • Add richer checks one service at a time, keeping port-open fallback until proven. • Bound retry/backoff behavior and preserve useful failure context. • Ensure health checks do not create material idle CPU/network noise. | • Startup success/failure tests per service. • Crash-after-ready tests. • Idle CPU/network comparison. • Problem-report verification. | PM / LLM Verification: Execute packet #28 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #29 (L4.4) | Retire Electron Shell | Remove Electron completely while keeping an emergency fallback build script just in case. | Finalizes the removal of heavy Chromium/Electron overhead while maintaining release safety. | • Reproduce window sizing/lifecycle and startup/error UX. • Reproduce navigation and external-link policy. • Ensure service lifecycle and problem reporting are equivalent. • Remove Electron runtime/package inputs from the native production variant. • Build installer/package with the native host. • Run clean-machine and upgrade-path tests. • Keep Electron rollback variant for the defined canary period. | • Full host contract. • UI smoke/regression. • Clean VM install/start/shutdown. • Package-size/startup/idle benchmark. • Security navigation tests. | PM / LLM Verification: Execute packet #29 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #30 (L4.5) | Native Chaos Security | Stress-test the desktop app by killing backend processes unexpectedly and auditing local security. | Ensures the application recovers gracefully from crashes and is secure against local privilege escalation or injection. | • Run crash/force-kill/restart scenarios. • Run stale-port scenarios for app-owned, unrelated, and ambiguous processes. • Test path edge cases and runtime manifest tampering. • Verify loopback-only exposure and navigation isolation. • Review logs/problem reports for secret/path leakage. • Record every failure as a reproducible test or tracked exception. | • Shared chaos suite. • Security tests. • Manual review of problem-report/log samples. | PM / LLM Verification: Execute packet #30 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #31 (L5.1) | Modularize Runtime Packaging | Split large components (like AI models or document parsers) into optional downloadable add-ons. | Enables a small, fast initial installer while letting users download heavy components only if needed. | • Define packaging units: core host/frontend, SurrealDB, Python core backend, optional extraction/Docling, and optional extras where justified. • Give each component explicit inputs, version/provenance, and output paths. • Generate a machine-readable package manifest. • Prevent accidental inclusion of unallowlisted runtime content. • Preserve current full/offline build as a comparison variant during transition. | • Build full and modular variants. • Compare manifests and functional smoke tests. • Verify component omission fails clearly when required. | PM / LLM Verification: Execute packet #31 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #32 (L5.2) | Experiment Installer Variants | Build and compare different installer packages (MSI, MSIX, NSIS, portable zip) for installation speed and cleanliness. | Finds the smoothest, most reliable installation experience for end users across various enterprise and personal environments. | • Define a bounded set of installer variants using the modular package graph. • Include optional Docling/extraction handling where supported. • Define behavior for missing shared runtimes such as WebView2 if relevant. • Automate install, repair/upgrade, and uninstall checks. • Measure installer size, installed size, install time, and failure/recovery behavior. • Select a preferred variant or record why current packaging remains best. | • Automated installer smoke tests. • Upgrade/uninstall/reinstall tests. • Offline behavior tests where required. • Size/time benchmark. | PM / LLM Verification: Execute packet #32 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #33 (L5.3) | Validate Clean-Machine Installs | Test installation on clean Windows machines that do not have Python, Node, or developer tools pre-installed. | Ensures real users never encounter 'missing DLL' or 'command not found' errors on fresh consumer PCs. | • Create or use clean VM snapshots for supported Windows versions. • Test fresh install, first launch, normal workload, shutdown, uninstall, and reinstall. • Test upgrade from the last supported release path. • Test path/username/space/non-default install edge cases. • Test missing shared prerequisites and recovery messaging. • Confirm no unexpected Node/Electron dependency remains when those removals are complete. | • Record machine/environment IDs and exact installer hashes. • Require zero orphan services/processes after uninstall/shutdown. | PM / LLM Verification: Execute packet #33 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #34 (L6) | Re-Profile Simplified App | Measure memory, disk space, and speed of the modernized application against the original baseline. | Demonstrates clear, measurable ROI (e.g. 70% less RAM, 5x faster boot) achieved from the modernization effort. | • Measure process tree, startup, idle memory/CPU, installer/installed size, and shutdown. • Measure ingestion/search/RAG and extraction workloads. • Measure worker memory retention and optional extraction spikes. • Compare all metrics to untouched baseline and intermediate milestones. • Rank current bottlenecks by measured impact. • For each bottleneck, classify it as CPU, allocation/copying, I/O, network, model inference, database, or packaging overhead. • Do not implement optimizations in this packet. | • Repeat benchmark runs enough to establish stable deltas. • Verify benchmark environment matches or normalize differences explicitly. | PM / LLM Verification: Execute packet #34 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #35 (L7.1) | Cython CPU Optimization | Compile the single most CPU-intensive Python computation into high-speed C code using Cython. | Boosts document processing and calculation throughput without rewriting the whole application in C. | • Select exactly one hotspot supported by L6 profiling. • Freeze its public Python API and golden inputs/outputs. • Implement a Cython version with the smallest practical surface. • Keep a Python fallback during evaluation. • Benchmark micro and end-to-end workload impact. • Audit packaging/toolchain impact before promotion. | • Golden behavior tests. • Fallback parity tests. • Microbenchmark plus end-to-end benchmark. • Build/package test. | PM / LLM Verification: Execute packet #35 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #36 (L7.2) | Rust Extension Acceleration | Speed up a proven bottleneck in Python by replacing it with a lightning-fast Rust extension library. | Delivers native C/C++ speeds with memory safety for heavy vector or text processing operations. | • Select one leaf hotspot and freeze its Python API. • Create golden and edge-case parity tests. • Implement the smallest PyO3/maturin-style native surface appropriate to the repo. • Keep a Python fallback until accepted. • Benchmark boundary overhead, allocations, and end-to-end workload impact. • Audit packaging and cross-version compatibility. | • Parity/property tests. • Native build test. • Micro and end-to-end benchmarks. • Fallback test. | PM / LLM Verification: Execute packet #36 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #37 (L7.3) | Integrate Native Libraries | Link proven, high-performance C/C++ libraries only where specialized binary acceleration is needed. | Reuses battle-tested high-speed native libraries rather than reinventing complex algorithms in Python. | • Document why C/C++ is required instead of Rust/Cython/existing bindings. • Freeze the narrow input/output contract. • Prefer wrapping an established library over authoring new unsafe code. • Add memory-safety tooling appropriate to the build. • Add malformed-input and lifecycle tests. • Measure whether the integration produces a meaningful application-level win. | • Golden/parity tests. • Sanitizer or equivalent memory-safety checks where supported. • Malformed input tests. • End-to-end benchmark. | PM / LLM Verification: Execute packet #37 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #38 (L7.4) | Evaluate Helper Binaries | Determine whether small Go or C# standalone utilities make sense for isolated background tasks. | Avoids architectural complexity by ensuring separate helpers are only built if they genuinely simplify architecture. | • Define the helper’s single responsibility and IPC/CLI contract. • Justify why it should be a separate process/binary. • Implement in the language that best matches the OS/platform boundary. • Add timeout/error/version compatibility behavior. • Measure startup/process/package overhead to ensure the helper does not erase the intended gain. | • Contract tests. • Failure/timeout tests. • Package/process-overhead measurement. | PM / LLM Verification: Execute packet #38 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #39 (L7.5) | Study Worker Migration | Conduct a feasibility study on rewriting background workers in native code without prematurely coding it. | Prevents risky, expensive rewrites by analyzing real trade-offs between Python simplicity and native speed first. | • Map every worker command handler to downstream Python modules/workflows. • Identify queue/lease/retry/status responsibilities separately from business workflows. • Quantify what a native coordinator could replace while leaving workflows in Python. • Estimate IPC/process-start costs for short-lived Python job executors. • Estimate upstream synchronization burden of deeper rewrites. • Produce options: keep current, on-demand Python, native coordinator + Python executor, or deeper rewrite. • Do not implement the worker rewrite in this packet. | • Cross-check dependency map against source imports/call paths. • Review the study against measured L6 bottlenecks. | PM / LLM Verification: Execute packet #39 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #40 (L7.6) | Study FastAPI Native | Research whether the FastAPI backend should eventually become a native Go or Rust server. | Provides an informed long-term roadmap for future performance gains without derailing current stability. | • Group API routes by downstream dependency graph. • For each route group, determine whether replacing HTTP handling would remove any Python process/dependency. • Identify new IPC/serialization/streaming complexity a native front would introduce. • Estimate upstream-sync and test burden. • Estimate realistic resource wins from measured data. • Define parity tests required for any route group worth prototyping. • Do not implement a native backend in this packet. | • Validate route/dependency mapping against code. • Reject proposals lacking a measurable end-state benefit. | PM / LLM Verification: Execute packet #40 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #41 (L8.1) | Audit Network Isolation | Audit localhost network sockets and browser navigation to prevent malicious websites from accessing local data. | Secures local user data and prevents cross-site request attacks against the local notebook server. | • Enumerate every listening socket and bind address. • Verify required services bind only as intended. • Test proxy target pinning and path traversal/host-header edge cases. • Test WebView navigation allow/deny behavior and external-link handling. • Add fuzz/property cases for URLs/paths where practical. • Convert every discovered regression into an automated test. | • Port/listener inspection. • Navigation tests. • Proxy/path security tests. • Fuzz/property tests where implemented. | PM / LLM Verification: Execute packet #41 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #42 (L8.2) | Audit Secrets Licenses | Scan the entire project for hardcoded API keys, stray local paths, third-party licenses, and diagnostic leaks. | Protects user privacy, ensures legal open-source compliance, and prevents sensitive credentials from leaking into releases. | • Trace encryption-key and secret handling through host, environment, logs, and diagnostics. • Review problem reports for accidental secret or sensitive-path leakage. • Audit runtime/download/build dependencies and pinned versions. • Generate license inventory for redistributed components. • Run the project’s chosen vulnerability scanners and triage findings. • Add redaction tests for newly identified sensitive fields. | • Secret/redaction tests. • Dependency/vulnerability scan. • License inventory consistency check. | PM / LLM Verification: Execute packet #42 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #43 (L8.3) | Run Golden Regression | Run standard end-to-end tests across note creation, search, RAG, and AI summaries to verify nothing broke. | Guarantees that every core user feature works with 100% precision after massive architectural refactoring. | • Run the golden document corpus across supported extraction paths. • Run retrieval/RAG regression scenarios with stable fixtures/evaluation criteria. • Run API contract tests including errors, uploads, and streaming. • Classify every difference as expected, tolerated, or release-blocking. • Update golden data only with an explicit rationale and review record. | • Golden extraction suite. • RAG regression suite. • API contract suite. | PM / LLM Verification: Execute packet #43 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #44 (L8.4) | Finalize CI Release Gates | Set up strict automated GitHub/CI test gates, rollback mechanisms, and canary release procedures. | Ensures broken builds never reach users and enables rapid one-click rollbacks if an unexpected issue arises. | • Finalize fast, integration, stress/chaos, RAG, packaging, and performance CI lanes. • Define which lanes block pull requests versus releases. • Encode release acceptance gates for correctness, security, process cleanup, packaging, and performance. • Verify replacement implementations remain switchable until promotion criteria are met. • Document canary release and rollback triggers. • Test rollback procedures rather than merely documenting them. | • Run representative CI lanes end-to-end. • Exercise at least one rollback from the release-candidate architecture. | PM / LLM Verification: Execute packet #44 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |
| #45 (L8.5) | Refresh Operations Docs | Update all architecture diagrams, deployment manuals, benchmark scorecards, and developer handbooks. | Leaves future engineers and maintainers with crystal-clear, up-to-date documentation and operating guides. | • Update architecture diagrams/process-tree documentation to match the shipped design. • Document build, packaging, optional components, troubleshooting, and rollback procedures. • Document the port-conflict recovery behavior and safety boundary. • Produce the final standard scorecard comparing baseline and final release candidate. • Record retained runtimes and why each remains. • Record explicitly rejected rewrites and the evidence behind those decisions. • Verify all packet handoffs/ADRs referenced by final docs exist. | • Run docs link/path checks if available. • Re-run final benchmark scorecard on release artifacts. • Verify final process tree and package inventory match documentation. | PM / LLM Verification: Execute packet #45 tests. Validate output status & handoff doc. [ ] PASS [ ] FAIL Tester / Date: _____________ Notes: ____________________ ___________________________ | Failure Audit Log: Issue ID: _________________ Root Cause: ______________ ___________________________ Reproduced: [ ] Y [ ] N Action / Fix: _____________ ___________________________ |